MINUTES OF THE AUGUST MONTHLY MEETING

PRUDENTIAL COMMITTEE -- WINHALL-STRATTON FIRE DISTRICT #1

Thursday, September 25, 2025 4:00PM


The August monthly meeting of the Prudential Committee of the Winhall-Stratton Fire District #1 was held in-person at the Stratton Mountain Volunteer Fire Company house, 5 Brazers Way, Stratton Mountain Vermont on Thursday, September 25, 2025 at 4:00PM.
	Prudential Members Present:
	Not Present:
	Also Present by Invite:

	Tom Snopek, Chairman
	Christine Collins, Member
	Diana Stugger, Advisor

	Ric Swenson, Treasurer
	Pat Moyna, SMC
	Albert Scerbo, Advisor

	Bruce Nelson, Member
	
	Margaret Dwyer, Chief Operator

	James Reynolds, Member
	
	Rosa Cannella, Secretary


Tom Snopek called meeting to order at 4:00pm.
RESOLVED:
Upon a motion duly made and seconded the September 4, 2025 meeting minutes previously distributed were accepted as modified.  (TS/RS/JR/BN)

RESOLVED:
Upon a motion duly made and seconded the Committee accepted financials as submitted.  (TS/RS/JR/BN)

NEW BUSINESS:
Margaret reported the new hire, Jacob Mailhiot, is working out well.

OLD BUSINESS:
Margaret reported on Capital Projects for 25/26:

· pH Adjustment System was approved by the State of Vermont but a pH sample must be done prior to starting use of the system.
· No updates regarding PFAS.
· Phase II of the Sun Bowl well line has been differed to next year due to the stream culvert issue.
· SCADA update: Margaret is working with AT&T Mobility, a division of FirstNet, to purchase 21 cell locations each with its own cell number.  This will eliminate the obsolete radios previously used for telemetry. 
· Daniels Construction will begin Mid Mountain pump station upgrades next week followed by Sun Bowl and Crown Point upgrades.

Margaret reported on Maintenance Projects:
· Lagoon liner repairs are complete.  Margaret purchased a transfer pump for $1,300 which will be used to remove debris from the lagoon.
OTHER BUSINESS:
Al Scerbo presented recommendations for CDs maturing the month of October; 10/8 reinvest into a 4 month and 10/30 reinvest into a 4 month. (TS/RS/JR/BN)


The next monthly meeting will be held on Thursday, October 30, 2025 at 4pm in-person at the Stratton Mountain Volunteer Fire Company house.
Meeting adjourned at 4:26PM.
