MINUTES OF THE MONTHLY MEETING

PRUDENTIAL COMMITTEE -- WINHALL-STRATTON FIRE DISTRICT #1

### Thursday, December 1, 2022 1:00PM

The November monthly meeting of the Prudential Committee of the Winhall-Stratton Fire District #1 was held was held via teleconference (Login to: https://us02web.zoom.us/j/3132650303?pwd=Y25LZ3l0U0F5WE9hamJGdjhjekQvQT09) on Thursday, December 1, 2022 at 1pm.

| Prudential Members Present: | Not Present: | Present by Invite Were: |
| --- | --- | --- |
| Tom Snopek, Chairman | Helmer Pearson, Member | Diana Stugger, Advisor |
| Ric Swenson, Member | Scott Loring, Customer | Pat Moyna, SMC |
| James Reynolds, Member |  | Margaret Dwyer, Chief Operator |
| Amy Kirkpatrick, Member |  | Rosa Cannella, Secretary |

Tom Snopek called meeting to order at 1:01PM.

Chair thanked everyone for accommodating the meeting date and time change.

RESOLVED:	Upon a motion duly made and seconded the October 27, 2022 monthly meeting minutes previously distributed were approved as submitted.  (TS/RS/JR/AK)

RESOLVED:	Upon a motion duly made and seconded the Prudential Committee approved financials as submitted.  (TS/RS/JR/AK)

RESOLVED:	Ric Swenson reported that the bank statements and reconciliations for (July-August-September 2022) looked in order.  (TS/JR/RS/AK)

RESOLVED:	Upon a motion duly made and seconded the Prudential Committee approved an additional one-bedroom allocation for C-20 High Meadow Road.  (TS/RS/JR/AK)

RESOLVED:	An agreement was signed by both Daniels Construction and Domino for the Lake Pump Station access which has been installed per agreement (see attached copy).  All the parts for this project are in and it will begin soon.  (TS/RS/JR/AK)

OLD BUSINESS:	Margaret informed the committee that Poling 52 West Ridge Road has hooked into the sewer system as of 11-16-2022.  Rosa will prorate their sewer bill and mail it to the customer.

Margaret Dwyer updated the Committee on Capital Project status.  Margaret indicated that the Spray Building Replumbing will be completed before the Lake Pump Station project begins.

Margaret informed the committee that the Sun Bowl Well Lines Project will be postponed until next Spring 2023.  Hunter Excavating cannot get to it before Stratton Mountain starts making snow at the Sun Bowl.  Margaret also reported that one of the Sun Bowl Well Lines needed an emergency repair and that ACE Maintenance did the work because Hunter Excavating was unavailable.

Margaret and Pat updated the Committee on the required parameter testing for lead.  Thus far some homeowners have been testing individually and have shared their results with the District: Birch Hill was all good but Solstice had one high hit.  Margaret and Pat Moyna will work on codifying a system for lead testing going forward.

Meeting adjourned at 1:41PM.

The next monthly meeting will be held on Thursday December 29, 2022 at 4PM via Zoom (Login to: https://us02web.zoom.us/j/3132650303?pwd=Y25LZ3l0U0F5WE9hamJGdjhjekQvQT09). (TS/RS/JR/AK)

The Annual Meeting is scheduled and Warned for Saturday, January 14, 2023 at 4PM in-person at the Stratton Mountain Volunteer Fire Company, 5 Brazers Way, Stratton Mountain Vermont.